PROJECT ESCOBAR

The Hondureña AI Companion

Product Requirements Document (PRD)

Version 1.0  |  May 2026

Stage 2 of 8 — Build Workflow

CONFIDENTIAL  —  PASSION PROJECT

# 1. Executive Summary

Project Escobar is a voice-first, AI-powered personal companion and Spanish language tutor, built as a Progressive Web App (PWA) with full Android support. The application is designed around a single, deeply personalized AI persona named Escobar — a witty, affectionate, and culturally authentic Hondureña — who serves simultaneously as an intelligent assistant, a fluent Spanish teacher, and a companion with a real personality.

The primary motivation for this project is to create a deeply immersive Spanish learning environment that goes far beyond conventional language apps. Unlike Duolingo or similar tools, Escobar teaches through natural, unfiltered, back-and-forth conversation in both English and Spanish — including Honduran slang (caliche), informal expressions, and real-world language that native speakers actually use.

The application is built around a photo-based animated avatar, a full voice layer (speech-to-text input, text-to-speech output, wake word activation), and a persistent memory system that allows Escobar to remember the user across sessions — making every interaction feel personal, continuous, and alive.

# 2. Product Overview

## 2.1  Product Vision

To build the most personal, voice-native AI companion ever created for a single user — one that makes learning Spanish feel like talking to a real person who genuinely cares about your progress.

## 2.2  Product Identity

| Product Name | Project Escobar |
| --- | --- |
| Persona Name | Escobar (or chosen feminine name) |
| Persona Origin | Honduras — authentic Hondureña cultural identity |
| Primary Role | Spanish tutor + AI companion + intelligent assistant |
| Platform | Progressive Web App (PWA) → Android APK |
| Target User | Single user (personal passion project) |
| Version | V1.0 — Full functional release |
| Build Approach | Phased build: core first, iterate after launch |

## 2.3  Core Value Proposition

- Voice-first interaction — speak to Escobar, she speaks back, in real human-quality audio

- Authentic bilingual Spanish immersion — Honduran Spanish, caliche, slang, and unfiltered language

- Persistent memory — she remembers you, your mistakes, your progress, your inside jokes

- Photo-based animated avatar — she looks like a real person, built from uploaded photos

- Feminine, warm UI — not a cold chatbot, a living companion with personality and color

# 3. User Persona

| Name | The Builder (you) |
| --- | --- |
| Goal | Learn conversational Spanish — Honduran style — fluently |
| Pain Points | Duolingo is gamified but shallow; no real conversation practice; no cultural immersion |
| What they need | A Spanish-speaking companion who talks back in real audio, corrects naturally, teaches through banter |
| Device Context | Uses the app on Android phone — needs PWA / native-feel experience |
| Voice Behavior | Wants hands-free interaction — speak, listen, respond — like a real conversation |
| Tone Preference | Casual, funny, with cuss words and slang — no filter, no sanitized language |

# 4. Feature Requirements — V1

## 4.1  Core Features (Must Have)

| Feature | Priority | Phase | Notes |
| --- | --- | --- | --- |
| Voice Input (STT) | P0 — Critical | Phase 2 | Whisper API; handles Spanglish mid-sentence |
| Voice Output (TTS) | P0 — Critical | Phase 2 | ElevenLabs voice; warm feminine Honduran tone |
| Wake Word Activation | P0 — Critical | Phase 2 | Say 'Escobar' to activate; Porcupine SDK |
| Real-time Voice Conversation | P0 — Critical | Phase 2 | Full duplex voice loop; 'Habla Conmigo' mode |
| AI Persona (Escobar) | P0 — Critical | Phase 1 | Claude Sonnet backbone; full character prompt |
| Bilingual Chat (EN + ES) | P0 — Critical | Phase 1 | Spanglish default; shifts more Spanish over time |
| Honduran Slang + Caliche | P0 — Critical | Phase 1 | Maje, cheque, puej sí, pucha — baked into persona |
| Unfiltered Language Mode | P0 — Critical | Phase 1 | Cuss words, slang — real Honduran street Spanish |
| In-character Corrections | P0 — Critical | Phase 1 | Grammar fixes via banter — never breaks character |
| Animated Avatar | P0 — Critical | Phase 3 | Photo-based; 4 mood states; Replicate API |
| User Authentication | P0 — Critical | Phase 1 | Supabase Auth; Google + email login |
| Persistent Memory | P0 — Critical | Phase 4 | pgvector; recalls past conversations naturally |
| PWA + Android Support | P0 — Critical | Phase 5 | Installable PWA; Capacitor APK wrapper |

## 4.2  Important Features (Should Have)

| Feature | Priority | Phase | Notes |
| --- | --- | --- | --- |
| Spanish Level Tracking | P1 — High | Phase 4 | Detects user level; adapts Spanish ratio automatically |
| Mistake Log | P1 — High | Phase 4 | Tracks recurring grammar errors; revisits naturally |
| Daily Word / Phrase | P1 — High | Phase 4 | Morning push notification — Honduran caliche word of the day |
| Conversation Scenarios | P1 — High | Phase 4 | Role-play: mercado, meeting family, ordering food |
| Pronunciation Feedback | P1 — High | Phase 5 | Scores Spanish pronunciation from voice input |
| Push Notifications | P1 — High | Phase 5 | Daily word, check-ins, task reminders |
| Task / Note Manager | P1 — Medium | Phase 5 | Escobar tracks to-dos and reminds user |
| Offline Basic Mode | P1 — Medium | Phase 5 | Cached responses; note-taking without internet |

## 4.3  Nice to Have (Post V1)

| Feature | Priority | Phase | Notes |
| --- | --- | --- | --- |
| Home Screen Widget | P2 — Post V1 | Future | Quick voice or text input from Android home screen |
| Flashcard Auto-generator | P2 — Post V1 | Future | Cards generated from user's own conversation mistakes |
| Immersion Mode | P2 — Post V1 | Future | Spanish-only toggle; Escobar refuses to speak English |
| Multi-profile Support | P2 — Post V1 | Future | Work mode vs personal mode persona switching |
| Data Export | P2 — Post V1 | Future | Download full conversation + memory history |
| Live2D / Rive Animation | P2 — Post V1 | Future | Advanced avatar: breathing, eye tracking, expressions |
| Voice Cloning (ElevenLabs) | P2 — Post V1 | Future | Clone voice from audio samples of real person |

# 5. Scope Definition

## 5.1  In Scope for V1

- Complete voice conversation loop: wake word → STT → LLM → TTS → audio playback

- Full Escobar persona: Hondureña identity, bilingual, caliche, unfiltered language, in-character corrections

- Photo-based animated avatar with at least 4 mood expression states

- User authentication and private session management

- Persistent memory system using vector embeddings

- Spanish immersion conversation flow with natural level adaptation

- PWA build installable on Android with push notification support

- Feminine, warm UI — rose/coral/cream color palette, glassmorphism cards

## 5.2  Out of Scope for V1

- Multi-user support — this is a single-user personal application

- Public App Store release — APK sideload or PWA install only

- Voice cloning from real audio samples — uses ElevenLabs preset voice in V1

- Advanced Live2D / Rive avatar animation — V1 uses static mood images or Rive basic

- Full task / calendar integration (Google Calendar sync) — basic notes only in V1

- Flashcard decks or formal lesson structures — immersion conversation only in V1

- Monetization, subscriptions, or API key sharing

# 6. Voice System Specification

Voice is the most critical feature of Project Escobar. The entire interaction model is built around a natural spoken conversation loop. This section defines how the voice pipeline must function.

## 6.1  Conversation Flow

| Step 1 — Wake | User says 'Escobar' → Porcupine detects wake word → mic activates |
| --- | --- |
| Step 2 — Listen | Browser Web Audio API captures user speech continuously |
| Step 3 — Transcribe | Whisper API converts audio to text in real time (EN + ES supported) |
| Step 4 — Think | Transcribed text sent to Claude Sonnet with full persona + memory context |
| Step 5 — Speak | Claude response sent to ElevenLabs TTS → audio returned as stream |
| Step 6 — Play | Audio plays through device speaker with visual avatar reaction |
| Step 7 — Loop | Mic reactivates after TTS completes — ready for next exchange |

## 6.2  Voice Technology Decisions

| Speech-to-Text | OpenAI Whisper API — best multilingual accuracy, handles Spanglish natively |
| --- | --- |
| Text-to-Speech | ElevenLabs API — most human-sounding TTS; warm feminine voice preset for V1 |
| Wake Word | Porcupine by Picovoice — browser-compatible, free tier, custom wake word support |
| Streaming | ElevenLabs streaming TTS — audio starts playing before full response is generated |
| Fallback | If wake word fails, user can tap microphone button manually to activate |

## 6.3  Language Behavior

- Default: Spanglish — natural mix of English and Spanish, leaning more Spanish over time

- Escobar speaks Spanish for most conversation and teaching; English for complex explanations only

- Unfiltered mode: cuss words, slang, caliche are used naturally as a native speaker would

- Corrections happen in-character: playful banter, never a dry grammar lecture

- Whisper API handles code-switching (mid-sentence language switches) accurately

# 7. Avatar Specification

The avatar is the visual heart of Project Escobar. It is based on photos of a real person, processed through an AI image generation pipeline to produce a consistent, stylized animated character.

## 7.1  Generation Pipeline

| Input | 5–10 photos of the real person uploaded by the user |
| --- | --- |
| Processing | Replicate API — fine-tuning pipeline (LoRA-based style model) |
| Output | Consistent stylized character image in multiple expression states |
| Animation | Rive or CSS animation — subtle breathing loop, expression transitions |
| Mood States | 4 states: Playful (smirk), Affectionate (soft smile), Excited (energetic), Pretend-annoyed |
| Integration | Avatar state changes based on Escobar's response sentiment |
| Style Note | Clearly stylized/illustrated — not photorealistic; tasteful and respectful |

## 7.2  Avatar Display Behavior

- Avatar is always visible in conversation view — occupies top portion of screen

- Expression transitions smoothly between mood states (CSS transition, 400ms)

- Audio waveform animation plays on avatar while Escobar is speaking

- Avatar pulses or glows subtly to indicate it is listening (wake word active state)

# 8. UI/UX Design Specification

## 8.1  Design Philosophy

The UI must feel like Escobar herself — warm, feminine, alive, and premium. Not a dark tech chatbot. Not a childish pastel app. A real companion with taste and personality.

## 8.2  Color Palette

| Primary Pink | #F25C8A — buttons, active states, headings |
| --- | --- |
| Sunset Coral | #FF8C69 — secondary accents, highlights |
| Golden Honey | #FFB347 — success states, badges, call-outs |
| Warm Cream | #FFF8F0 — main background |
| Deep Espresso | #2C1810 — body text, dark elements |
| Glass Cards | White at 70% opacity with soft pink border and blur backdrop |

## 8.3  Key UI Screens

- Splash / Onboarding — brand reveal, photo upload for avatar, voice permission request

- Home / Chat — avatar top, conversation below, voice button center bottom

- Habla Conmigo Mode — full-screen voice conversation; minimal UI, avatar prominent

- Spanish Progress — level indicator, mistake log, recent corrections

- Settings — voice model, language level, persona preferences, notification toggles

## 8.4  Typography & Style

| Primary Font | Inter or Nunito — round, friendly, feminine |
| --- | --- |
| Corner Radius | 16–24px on cards; 50px on buttons (pill shape) |
| Card Style | Glassmorphism — frosted white, soft pink border, subtle shadow |
| Motion | Smooth 300ms transitions throughout; avatar animation loops at ~2s |
| Iconography | Feather Icons or Lucide — thin, clean, modern line icons |

# 9. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React (Vite) — fast, component-based PWA build |
| Styling | Tailwind CSS — utility-first; custom pink/coral theme tokens |
| Backend | Node.js + Express — API layer; or Next.js full-stack |
| AI / LLM | Anthropic Claude Sonnet — core intelligence and persona engine |
| Speech-to-Text | OpenAI Whisper API — multilingual transcription |
| Text-to-Speech | ElevenLabs API — streaming TTS, human-quality voice output |
| Wake Word | Porcupine by Picovoice — browser-compatible SDK |
| Authentication | Supabase Auth — Google OAuth + magic link email login |
| Database | PostgreSQL via Supabase — users, conversations, memory |
| Vector Memory | pgvector extension — semantic long-term memory retrieval |
| File Storage | Supabase Storage — avatar image upload and hosting |
| Avatar Generation | Replicate API — fine-tuned LoRA image model |
| Avatar Animation | Rive or CSS keyframe animation |
| PWA / Android | Vite PWA plugin — service workers, manifest; Capacitor for APK |
| Hosting | Vercel (frontend) + Supabase (backend/DB) — free tiers for V1 |

# 10. Success Metrics

Since this is a single-user personal project, success metrics are self-measured and experiential rather than business KPIs.

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Voice response latency | Under 2 seconds end-to-end | Time from speech end to TTS audio start |
| Wake word accuracy | Under 5% false positive rate | Manual testing across 50 activations |
| Spanish correction quality | Feels natural, not robotic | User perception — does it feel in-character? |
| Avatar mood accuracy | Matches response sentiment 90%+ | Manual review of 20 conversations |
| Conversation continuity | Escobar references past events | Memory recall tested across 5+ sessions |
| Android install success | PWA installs + runs natively | Tested on target Android device |
| Daily usage enjoyment | Actually fun to use every day | User keeps coming back — the ultimate metric |

# 11. Risks & Mitigations

| Risk: ElevenLabs cost | Mitigation: Set monthly usage cap; cache repeated responses; use OpenAI TTS as fallback |
| --- | --- |
| Risk: Wake word false fires | Mitigation: Add manual mic button as always-available fallback |
| Risk: Avatar quality | Mitigation: Test Replicate pipeline early; have a hand-drawn fallback illustration ready |
| Risk: Voice latency > 2s | Mitigation: Use streaming TTS; pre-buffer first audio chunk; show visual feedback while processing |
| Risk: Memory context overflow | Mitigation: Summarize old conversations into vector embeddings; keep active context lean |
| Risk: Whisper accuracy on ES | Mitigation: Test extensively with Honduran Spanish; provide STT language hint |

# 12. Build Phases Overview

The full application is built in 5 phases, each delivering a functional increment. Detailed breakdown is covered in the Implementation Plan (Stage 7 of 8).

| Phase 1 — Foundation | Auth, basic chat UI, Escobar persona prompt, text conversation working |
| --- | --- |
| Phase 2 — Voice Layer | STT + TTS + wake word integration; Habla Conmigo mode live |
| Phase 3 — Avatar | Photo upload → Replicate pipeline → animated avatar in UI |
| Phase 4 — Spanish Engine | Level tracking, mistake log, memory system, conversation scenarios |
| Phase 5 — Polish + Ship | Push notifications, offline mode, PWA manifest, Capacitor APK build |

# 13. Next Steps

With the PRD approved, the project moves to Stage 3: Technical Requirements Document (TRD).

- Stage 3 — TRD: Define all API contracts, data models, database schema, and system architecture in detail

- Stage 4 — App Flow: Map every screen, navigation path, and user interaction

- Stage 5 — UI/UX: Wireframes, component library, and final visual design

- Stage 6 — Backend Schema: Full database design with Supabase + pgvector

- Stage 7 — Implementation Plan: Phased build sequence with task breakdown

- Stage 8 — AI Coding Agent: Final master prompt to build the complete product

Document Status: DRAFT — Pending user review and approval.

Prepared by: Project Escobar AI Architect

Date: May 2026